# Practical Project - Iteration 3

# Group Meeting Report

| # Notice of Meeting and Agenda | ### 28/04/2026: Date ### 10:00am: Time ### Classroom: Location |
| --- | --- |

| ## Sponsor: | John Jamieson | ## Name of Group: | Future Trunks |
| --- | --- | --- | --- |
| ## Group Lead: | Euan | ## Note taker: | Austin |
| Attendees: | Austin, Euan, Zaine |  |  |
| Absent: | N/A |  |  |
| Please bring: | Laptop |  |  |
| Agenda items: | - Risk Register Planning - HTML File Assignments and GitHub Push Plan |  |  |

# Minutes

| ## Agenda Item 1: | Risk Register Planning | ## Presenter: | Austin Adison |
| --- | --- | --- | --- |

#### Discussion:

The group discussed the Risk Register for Iteration 3. Eight risks were identified covering areas such as communication, version control, scheduling, merge conflicts, GitHub Pages publishing, quality, scope, and resource access. For each risk, the group agreed on a likelihood rating, impact score, and a clear resolve plan. Members were reminded to update the register if new risks emerge during development.

#### Conclusions:

The Risk Register was completed and agreed upon by all members. The register will be uploaded to the GitHub Wiki page as required by the assignment brief. All members are aware of the identified risks and their individual resolve responsibilities.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Complete and finalise the Risk Register with all eight risks | All | 05/20/2026 |
| Upload Risk Register to GitHub Wiki page | All | 05/20/2026 |
| Review Risk Register as a group and confirm all resolve plans are realistic | All | 05/20/2026 |

| ## Agenda Item 2: | HTML File Assignments and GitHub Push Plan | ## Presenter: | Austin Adison |
| --- | --- | --- | --- |

#### Discussion:

#### The group assigned each HTML file to a specific member: Home.html, Orders.html, and Products.html. Each member’s responsibilities were clarified, including completing their unique page code and testing the file locally before pushing. The group agreed on a push deadline and discussed the merge process and GitHub Pages publishing steps to follow in Week 11.

#### Conclusions:

HTML file assignments were confirmed and agreed by all members. Everyone understands their individual file and the push deadline. The group will reconvene in Week 10 to check progress before the merge in Week 11.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Each member completes their assigned HTML file (Home.html, Orders.html, or Products.html) | All | 05/20/2026 |
| Test HTML file locally before pushing to GitHub | All | 05/20/2026 |
| Push HTML file to GitHub repository by agreed group deadline | All | 05/20/2026 |

# Other Information

#### Resources:

EIT Moodle, Git hub

#### Date of next meeting:

05/05/2026