Practical Project - Iteration 1
Group Meeting Report
Notice of Meeting and Agenda	26/02/26: Date / 11:00am:Time / Classroom: Location

Sponsor:	John Jamieson	Name of Group:	Future Trunks
Group Lead:	Euan	Note taker:	Euan
Attendees:	Euan, Austin, Zaine
Absent:	N/A
Please bring:	Laptop/Device
Agenda items:	Collaboration environment. / Starting stakeholder register

# Minutes
Agenda Item 1:	Completing reviews/ turn in	Presenter:	Euan

#### Discussion:
We must individually review and write a progress report for complete and ongoing group work.
#### Conclusions:
Vital work must be complete ASAP.
Action items	Person responsible	Deadline
Individually complete personal review	All	23/03/26
Add personal review to group markdown	All	23/03/26
Turn in and complete quiz in class	All	23/03/26

Agenda Item 2:	Start Iteration 2	Presenter:	Euan

#### Discussion:
While setting up our second iteration folder we will find all needs resources and documents required for the iteration
E.g., Reources needs, Gantt chart
#### Conclusions:
Ongoing as of this point.
Action items	Person responsible	Deadline
Setup Iteration folder in Github	Zaine	4/04/26
Upload templates and resource docs	Euan	4/04/26
Delegate work	Austin	4/04/26

# Other Information
#### Resources:
Github.com
Resource needs Doc
Gantt chart Template
Group meeting Doc
#### Date of next meeting:
04/04/26