# Practical Project - Iteration 2

# Group Meeting Report

| # Notice of Meeting and Agenda | ### 01/04/2026: Date ### 10:00am: Time ### Classroom: Location |
| --- | --- |

| ## Sponsor: | John Jamieson | ## Name of Group: | Future Trunks |
| --- | --- | --- | --- |
| ## Group Lead: | Euan | ## Note taker: | Austin |
| Attendees: | Austin, Euan, Zaine |  |  |
| Absent: | N/A |  |  |
| Please bring: | Laptop |  |  |
| Agenda items: | - Gantt Chart Review - Resource Requirement List and GitHub Boards |  |  |

# Minutes

| ## Agenda Item 1: | Gantt Chart Review | ## Presenter: | Austin Adison |
| --- | --- | --- | --- |

#### Discussion:

The group reviewed the completed Gantt chart for Iteration 2. Tasks, start dates, end dates, and responsible members were confirmed. The chart was discussed in relation to the Stakeholder Register to ensure alignment before uploading to GitHub.

#### Conclusions:

The Gantt chart was approved by all members. A screenshot was taken for inclusion in the README.md. All tasks were mapped correctly to Stakeholder Register roles.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Finalise and upload Gantt chart to GitHub repository | All | 28/04/2026 |
| Take a screenshot of Gantt chart for README.md | All | 28/04/2026 |
| Cross-check Gantt tasks against Stakeholder Register roles | All | 28/04/2026 |

| ## Agenda Item 2: | Resource Requirement List and GitHub Boards | ## Presenter: | Enter presenter here |
| --- | --- | --- | --- |

#### Discussion:

#### The group discussed the Resource Requirement List, identifying tools, software, and team roles needed for the project. Tasks from the Gantt chart were then assigned to team members and recorded as cards on the GitHub project board. Each card was linked to the relevant stakeholder from the Stakeholder Register.

#### Conclusions:

The Resource Requirement List was agreed upon by all members. GitHub board was set up with tasks from the Gantt chart assigned to each member. All members confirmed they can access and update the board.

| ## Action items | ## Person responsible | ## Deadline |
| --- | --- | --- |
| Complete and submit Resource Requirement List document | All | 28/04/2026 |
| Create GitHub board cards for all Gantt tasks and assign to members | All | 28/04/2026 |
| Push updated README.md to GitHub and log any issues found | All | 28/04/2026 |

# Other Information

#### Resources:

EIT Moodle, Git hub

#### Date of next meeting:

21/04/2026